Production Auth: Google + Email/Password

Current state

What already works (backend):

- Google OAuth via [backend/app/auth/router.py](backend/app/auth/router.py) (GET /login, GET /auth/callback)

- JWT access + refresh tokens in HttpOnly cookies

- Per-user data isolation: interviews, results, resume all keyed by user_id in MongoDB

- POST /logout, GET /me, POST /refresh endpoints exist

Critical gap (must fix first): Auth cookies are set on :8000 (backend) but Next.js middleware and SSR read cookies on :3000 (frontend). This breaks route protection and server-side getCurrentUser() in local dev and any split-domain deploy.

flowchart LR

subgraph today [Broken today]

Google --> Backend8000["Backend :8000 sets cookies"]

Backend8000 --> Frontend3000["Frontend :3000 cannot read cookies"]

end

subgraph target [Target architecture]

LoginUI["Next.js /login"] --> BFF["Next.js /api/auth/*"]

BFF --> FastAPI["FastAPI validates"]

BFF --> Cookie3000["Sets cookies on :3000"]

Google --> BackendOAuth["Backend OAuth callback"]

BackendOAuth --> Exchange["One-time code exchange"]

Exchange --> BFF

end

Architecture decision

Use a Next.js Auth BFF (Backend-for-Frontend): all session cookies are set on the frontend origin (localhost:3000 now; app.yourdomain.com later). FastAPI remains the source of truth for credentials, JWT issuance, and user records.

This is production-ready for later deploy (same pattern works with subdomains or a reverse proxy).

Phase 1 — Backend auth foundation

1.1 Extend user model ([backend/app/auth/service.py](backend/app/auth/service.py))

Add fields to MongoDB users collection:

| Field | Purpose |
| --- | --- |
| password_hash | bcrypt hash (null for Google-only users) |
| auth_providers | ["password"], ["google"], or both |
| email_verified | true after verification link clicked |
| verification_token_hash | hashed token for email verify link |
| verification_token_expires | 24h expiry |

Index: keep unique email.

1.2 Password + email auth endpoints ([backend/app/auth/router.py](backend/app/auth/router.py))

New endpoints (return JSON tokens, not Set-Cookie — BFF will set cookies):

| Endpoint | Behavior |
| --- | --- |
| POST /auth/register | email + password + name → create user (email_verified=false), send verification email |
| POST /auth/login | email + password → 403 if not verified, else return {access_token, refresh_token, user} |
| GET /auth/verify-email?token= | mark verified, return tokens |
| POST /auth/resend-verification | resend verify email (rate-limited) |

Validation: email format, password min 8 chars, bcrypt via passlib[bcrypt] (add to [backend/requirements.txt](backend/requirements.txt)).

1.3 Google OAuth → exchange code flow

Modify [GET /auth/callback](backend/app/auth/router.py):

- After Google login, store a one-time auth code (60s TTL) in new auth_exchange_codes collection

- Redirect to {POST_LOGIN_REDIRECT_URL}/auth/callback?code=... (frontend)

- Add POST /auth/exchange — accepts code, returns tokens + user, deletes code

This lets Google login set cookies on :3000 via the Next.js BFF.

1.4 Account linking

If user registers with user@gmail.com then later signs in with Google using the same email (or vice versa):

- Merge into one user document

- Append provider to auth_providers

- Do not overwrite existing password_hash

1.5 Email verification (Resend)

New [backend/app/auth/email_service.py](backend/app/auth/email_service.py):

- Send verification email via Resend HTTP API

- Link format: {FRONTEND_URL}/auth/verify?token={raw_token}

- Env vars: RESEND_API_KEY, AUTH_FROM_EMAIL (e.g. auth@yourdomain.com)

You will need to: create a Resend account and add RESEND_API_KEY to [backend/.env](backend/.env). For local dev, Resend allows sending to your own email.

1.6 Production hardening (backend)

- Shorten access token TTL: 15 min access, 7 day refresh ([backend/app/auth/config.py](backend/app/auth/config.py))

- Block unverified users in get_current_user for protected routes (return 403 with email_verified: false)

- Rate-limit login/register (5 attempts / 15 min per IP via simple in-memory or MongoDB counter)

- Fix clear_auth_cookies to pass matching secure/samesite/path ([backend/app/auth/cookies.py](backend/app/auth/cookies.py))

Phase 2 — Next.js auth BFF + pages

2.1 Cookie helpers ([se-hack/lib/session.ts](se-hack/lib/session.ts) — new)

Centralize HttpOnly cookie set/clear on the Next.js domain:

- access_token, refresh_token

- secure=false locally, secure=true in production via env

2.2 API route handlers ([se-hack/app/api/auth/](se-hack/app/api/auth/) — new)

| Route | Proxies to backend | Sets cookies |
| --- | --- | --- |
| POST /api/auth/register | /auth/register | No (must verify first) |
| POST /api/auth/login | /auth/login | Yes |
| POST /api/auth/logout | /auth/logout | Clears |
| POST /api/auth/refresh | /refresh | Yes |
| POST /api/auth/exchange | /auth/exchange | Yes (Google callback) |
| GET /api/auth/me | /me | No |

Update [se-hack/lib/auth.ts](se-hack/lib/auth.ts) to call /api/auth/me (same origin) instead of backend :8000/me.

2.3 Auth pages (new)

| Page | Purpose |
| --- | --- |
| [se-hack/app/login/page.tsx](se-hack/app/login/page.tsx) | Email/password form + "Continue with Google" button |
| [se-hack/app/signup/page.tsx](se-hack/app/signup/page.tsx) | Register form → "Check your email" state |
| [se-hack/app/auth/callback/page.tsx](se-hack/app/auth/callback/page.tsx) | Google OAuth return — calls /api/auth/exchange |
| [se-hack/app/auth/verify/page.tsx](se-hack/app/auth/verify/page.tsx) | Email verification link handler |
| [se-hack/app/auth/check-email/page.tsx](se-hack/app/auth/check-email/page.tsx) | Post-signup "verify your email" screen |

2.4 Update landing page ([se-hack/app/page.tsx](se-hack/app/page.tsx))

- "Sign In" → /login (not backend:8000/login)

- "Continue with Google" → /api/auth/google redirect (starts OAuth, returns via exchange)

- Keep demo button only when DEMO_MODE=true

2.5 Middleware ([se-hack/middleware.ts](se-hack/middleware.ts))

- Redirect unauthenticated users to /login?redirect=... (not /)

- After login, honor ?redirect= param (currently ignored)

- Add /login, /signup, /auth/* to public routes

Phase 3 — Logout + account UI

3.1 App shell user menu ([se-hack/components/layout/app-shell.tsx](se-hack/components/layout/app-shell.tsx))

Add to sidebar footer:

- User avatar/initials + email (from /api/auth/me)

- Logout button → POST /api/auth/logout → redirect /login

New client component: [se-hack/components/auth/UserMenu.tsx](se-hack/components/auth/UserMenu.tsx)

3.2 Dashboard personalization ([se-hack/app/dashboard/page.tsx](se-hack/app/dashboard/page.tsx))

Already loads user-specific data via cookies. After auth fix:

- Show "Welcome, {name}" from verified session

- If email_verified=false, redirect to /auth/check-email

Phase 4 — Per-user data (already scoped, verify only)

No schema changes needed. Confirm these remain gated by user_id:

- Interviews: [backend/app/interviews/service.py](backend/app/interviews/service.py)

- Results analytics: [backend/app/results/service.py](backend/app/results/service.py)

- Resume: [backend/app/resume_parser/repository.py](backend/app/resume_parser/repository.py)

Each email → unique MongoDB _id → isolated dashboard, interviews, and reports.

What you need to do (before/during implementation)

- Resend account — get RESEND_API_KEY, set a verified sender email in Resend dashboard

- Google OAuth — ensure redirect URI stays http://localhost:8000/auth/callback (already in [.env](backend/.env))

- Restart both servers after env changes

- Production later — set COOKIE_SECURE=true, update FRONTEND_URL, POST_LOGIN_REDIRECT_URL, and Google authorized redirect URIs for your domain

Env vars to add

Backend .env:

RESEND_API_KEY=

AUTH_FROM_EMAIL=Evalvate <onboarding@resend.dev>

FRONTEND_URL=http://localhost:3000

ACCESS_TOKEN_EXPIRE_MINUTES=15

Frontend .env.local:

AUTH_COOKIE_SECURE=false

Out of scope for v1 (can add later)

- Forgot password / reset flow

- MFA / 2FA

- OAuth providers beyond Google

- Admin roles

8 todos: 
1. Extend users collection: password_hash, auth_providers, email_verified, verification tokens + indexes
2. Add register/login/verify/resend endpoints with bcrypt + Resend email service

3. Add OAuth one-time code exchange flow (auth_exchange_codes collection)

4. Create /api/auth/* route handlers + session.ts cookie helpers on frontend domain

5. Build /login, /signup, /auth/callback, /auth/verify, /auth/check-email pages

6. Add UserMenu with email display + logout to app-shell sidebar

7. Fix middleware: redirect to /login, honor ?redirect=, block unverified users

8. Update landing page links from backend:8000 to Next.js auth routes